## Slide 1
United Nations
Development Program
Debris Management Project in partnership with MoFALD

## Slide 2: Project Objectives
2. Capacity Building
a. International experts training UNV Engineers through Debris Management
b. Empowerment of local communities
1. Immediate Disaster Recovery
UNDP Debris Project
4. Facilitation of Reconstruction
Reconstruction can begin only after demolition
Public and private safety through demolition of hazardous structures
5. M&E Innovation - Cross Sector Coordination
Enhancing Monitoring and Evaluation through the Microsoft application
a. Supporting communities through Cash for Work and Debris Management
3. Debris Management and Demolition

## Slide 3: PHASE 1
1. Private and public buildings
2. Stone masonry buildings
UNDP Debris Project
3. Labor intensive demolition
PHASE 2
Public/Community buildings
RCC/Masonry buildings
Labor cum Mechanical demolition

## Slide 4
UNDP Cash for work brigade working in Irkhu
UNDP Debris Project

## Slide 5
901 CFW Participants
45% Female Participation
1148 Rural Homes Assessed
674 Demolition Completed
32,517 m3 of Debris
952 CFW Participants
37% Female Participation
1066 Rural Homes Assessed
562 Demolition Completed
37,510 m3 of Debris
1050 CFW Participants
45% Female Participation
1152 Rural Homes Assessed
1152 Demolition Completed
71,361 m3 of Debris
Program results to date
UNDP Debris Project
192 CFW Participants
65 Female Participant
245 Buildings Assessed
32 Completed
m3 of Debris
151 CFW Participants
86 Female Participant
119 Buildings Assessed
13 Completed
2466.69 m3 of Debris
83 Buildings Assessed
Sindhupalchowk
Kavrepalnchowk
Nuwakot
Phase - I
Phase - II
Kunchowk
Irkhu
Karthali

## Slide 6
People
`
2961
Local people employed
45%
Female participation
`
Results
2433
Total demolitions
1246
Women empowered
`
Immediate disaster recovery
`
Livelihoods
UNDP Debris Project
445,523USD
Payments to Women
2,300,000USD
Total Payments

## Slide 7
People
`
80
Nepalese UNV Engineers
18,500
Invested in training
Results
`
2433
Total demolitions
80
Nepalese Engineers
Empowered
`cv
Capacity building
`cv
Livelihoods
UNDP Debris Project
328,000USD
Total Payments
100%
UNV Engineers trained

## Slide 8
Engineers orientation and training program
UNDP Debris Project

## Slide 9
Houses
`
3730
Structures Assessed
65%
Complete
Debris
`
2433
Structures Demolished
141,000
Cubic Meters of Debris
From demolition
2,300,000USDProject cost to date
18USD /m3
`cv
Debris Management and Demolition
`cv
DRR
UNDP Debris Project

## Slide 10: Approach
UNDP Debris Project

## Slide 11: District Forest office Before and after

## Slide 12: Managed debris stacked on site
`cv
UNDP Debris Project

## Slide 13
UNDP Debris Project
Facilitation of Reconstruction

## Slide 14
`cv
2433
Demolitions
Recycled Materials
77k m3 Stone
23k m3 Timber
27k m2 CGI
1.5mUSD
8.6mUSD
81kUSD
54,000m2 of open land area ready for reconstruction
10.2m USD
in construction
Material recovered
Sorted, stacked
And ready to be
Recycled and
Used to begin
Rebuilding homes
For those who
Lost theirs
Supporting sustainable reconstruction
UNDP Debris Project

## Slide 15
UNDP Debris Project
Debris Management Program App
Innovations in Monitoring and Evaluation

## Slide 16
UNDP Debris Project
Why UNDP for Debris & Reconstruction?
Cash for work:
  Invested funds stay in local communities
  Immediate disaster relief in the Health sector
  Support of likelihoods in local communities
Experience:
  International Experts with years of combined experience in debris management, construction and disaster recovery
Capacity building:
  UNV Engineer training and experience

## Slide 17: Significance of Debris Project
“Safe, proper and timely management of debris is a priority in the post disaster phase. It is important that disaster debris be managed so as to protect human health, reduce injuries and minimize or prevent adverse environmental impacts.”
~ Sunil Rai (UNV Engineer)
‘As a Civil Engineer, I think this is the most essential post-earthquake work which is a gateway to reconstruction.”
~ Suman Tiwari (UNV Engineer)
"I forget about scorching heat when I see those piled up stones and wood at end of the day. I feel so much happy and proud when I see whole village working like celebrating a new beginning.“
~ Luna Thapa(UNV Engineer)
“The wounds of earthquake, mental fear and psyche are not removed as long as they see the damaged house and rubbles around them. This is the main importance of demolition and debris management program.“
~AyushKuinkel(UNV Engineer)

## Slide 18
Thank you
UNDP Debris Project